CONSTRUCTION CHANGE ORDER

Project Name: {{ project_name }}

Project Location: {{ project_location }}

Owner: {{ owner_name }}

Contractor: {{ contractor_name }}

Architect: {{ architect_name }}

Change Order Number: {{ change_order_number }}

Date: {{ change_order_date }}

Original Contract Date: {{ original_contract_date }}

DESCRIPTION OF CHANGES:

1. Add fire sprinkler system to parking garage levels B1 and B2

2. Upgrade lobby flooring from standard tile to polished concrete

3. Install additional electrical outlets in units 301-310 per revised plans

COST IMPACT:

---------------------------------------------------------------------------

Item                                        Addition        Deduction

---------------------------------------------------------------------------

Fire sprinkler system - garage              $47,500.00

Lobby flooring upgrade                      $12,800.00

Additional electrical outlets (10 units)     $8,200.00

---------------------------------------------------------------------------

Total Additions:                            {{ net_change_amount }}

Total Deductions:                                             $0.00

Net Change This Order:                      {{ net_change_amount }}

---------------------------------------------------------------------------

CONTRACT SUMMARY:

Original Contract Sum:                      {{ original_contract_sum }}

Previous Approved Change Orders:               {{ previous_approved_changes }}

Contract Sum Prior to This Change:          $4,282,000.00

Net Change This Order:                         {{ net_change_amount }}

New Contract Sum:                           {{ new_contract_sum }}

SCHEDULE IMPACT:

Original Completion Date: {{ original_completion_date }}

Time Extension: 21 calendar days

New Completion Date: {{ new_completion_date }}

REASON FOR CHANGE: Owner-requested additions to meet updated building code requirements and design preferences.

APPROVALS:

OWNER:

_________________________________

{{ owner_signature_name }}

{{ owner_name }}

Date: ________________

CONTRACTOR:

_________________________________

{{ contractor_signature_name }}

{{ contractor_name }}

Date: ________________

ARCHITECT:

_________________________________

{{ architect_signature_name }}

{{ architect_name }}

Date: ________________