DAILY CONSTRUCTION LOG

HERITAGE CONSTRUCTION COMPANY

────────────────────────────────────────────────────────────────────────

| Project: | Greenfield Elementary School Expansion | Project #: | GESE-2024-003 |
| --- | --- | --- | --- |
| Date: | March 12, 2025 | Report #: | DCL-087 |
| Weather: | Clear, 52°F | Workers on Site: | 34 |

PERSONNEL

Superintendent: James Kowalski

Foreman: Carlos Rivera

Subcontractors: Peak Electric (4 workers), Mountain Plumbing (3 workers)

Heritage Construction Company crew: 27 workers

WORK PERFORMED

| Activity | Location | Status |
| --- | --- | --- |
| Foundation pour - east wing | Grid A-1 to A-8 | Completed |
| Rebar placement - gymnasium | Grid B-4 to B-12 | In Progress (60%) |
| Underground plumbing rough-in | Building B, East Corridor | In Progress (40%) |
| Electrical conduit installation | Building A, Classrooms 101-105 | Completed |
| Grading and compaction | Playground area | Completed |

EQUIPMENT ON SITE

CAT 320 Excavator, Concrete pump truck, 2x Bobcat skid steers, Boom lift (40 ft)

VISITORS LOG

City inspector arrived at 10:00 AM for foundation inspection. Foundation inspection passed. Inspector departed at 11:15 AM.

SAFETY

Safety Incidents: None

SUBMITTED BY

___________________________________

Kowalski, Superintendent

Heritage Construction Company

___________________________________

Rivera, Foreman